Baik, saya sudah menganalisis kedua project. Berikut rencana penggabungan yang rinci dan detail:

RENCANA PENGGABUNGAN SISTEM INVENTORY & GWT

Sistem Informasi Inventory Material dan Monitoring GWT Sarpras UPRS VI

RINGKASAN EKSEKUTIF

PROJECT SAAT INI:

1. Sistem Inventory Material - Mengelola inventory barang dan pengambilan material untuk 6 rusun

2. Sistem Monitoring GWT - Monitoring kondisi air ground water tank dengan 2 fungsi:

- Pemeriksaan harian kondisi air (pagi/siang/sore)

- Laporan bulanan kondisi keuangan/operasional air

TUJUAN PENGGABUNGAN:

Menggabungkan seluruh fitur kedua sistem menjadi satu aplikasi terpadu untuk Divisi Sarpras UPRS VI

KELAYAKAN: ✓ DAPAT DIGABUNGKAN

Kedua sistem memiliki karakteristik yang kompatibel:

- Sama-sama Laravel 10 + Bootstrap 5

- Sama-sama untuk internal Divisi Sarpras UPRS VI

- Sama-sama menggunakan konsep lokasi rusun

- Struktur kode dan arsitektur serupa

BAGIAN 1: ANALISIS STRUKTUR SISTEM

1.1 SISTEM INVENTORY (Current)

DATABASE:

- items (id, item_code, name, photo, unit_price, stock, unit, description)

- withdrawals (id, taken_by, rusun_id, taken_at, description)

- withdrawal_items (id, withdrawal_id, item_id, quantity, unit_price, subtotal)

- rusuns (id, code, name) - 6 rusun: RABEK, UMEN, TIPAR, ALBO, CBT, KM2

- stock_adjustments (id, item_id, user_id, type, amount, reason)

- users (id, name, email, password, role)

FITUR:

1. Dashboard - statistik inventory dan pengambilan

2. Inventory Barang - CRUD barang dengan foto dan harga

3. Pengambilan Barang - pencatatan pengambilan multi-item per transaksi

4. Laporan - filter tanggal & rusun, export PDF/Excel

5. Stock Adjustments - audit trail perubahan stok manual

MENU:

- Dashboard

- Inventory Barang

- Pengambilan Barang

- Laporan

ROLE: Single role (petugas sarpras)

1.2 SISTEM GWT (Akan digabungkan)

DATABASE:

- water_monitorings (id, user_id, location_id, tanggal, sesi, waktu, kondisi, keterangan, foto)

- Sesi: pagi (08:00), siang (12:00), sore (16:00)

- Kondisi: normal, debit_turun, tekanan_air_kecil

- finance_reports (id, user_id, location_id, tanggal, kondisi, keterangan, foto)

- Kondisi: normal, debit_air_kurang, tekanan_pdam_kurang

- monitoring_locations (id, nama_lokasi, keterangan, status) - lokasi pemeriksaan air

- finance_locations (id, nama_lokasi, keterangan, status) - lokasi laporan bulanan

- users (id, name, email, password, role)

FITUR:

1. Dashboard - pemeriksaan terbaru, kondisi warning

2. Monitoring Pemeriksaan Air:

- Input pemeriksaan (tanggal, sesi, lokasi, kondisi, foto)

- Riwayat pemeriksaan dengan filter

- Edit/hapus pemeriksaan (owner only / admin all)

- Detail pemeriksaan (shareable URL)

3. Laporan Bulanan Keuangan:

- Input kondisi bulanan (tanggal, lokasi, kondisi, foto)

- Riwayat input keuangan per petugas

- Laporan bulanan admin (filter bulan, summary kondisi)

- Export PDF laporan bulanan

- Edit/hapus laporan (owner only / admin all)

4. Master Data (Admin only):

- Kelola lokasi pemeriksaan

- Kelola lokasi bulanan

- Kelola pengguna

MENU:

- Dashboard

- Input Pemeriksaan (Petugas)

- Riwayat Pemeriksaan (Admin/Petugas)

- Input Keuangan (Petugas)

- Riwayat Keuangan (Petugas)

- Laporan Bulanan (Admin)

- Kelola Lokasi Pemeriksaan (Admin)

- Kelola Lokasi Bulanan (Admin)

- Kelola Pengguna (Admin)

ROLE:

- Admin - full access, kelola master data, lihat semua laporan

- Petugas - input pemeriksaan/keuangan, lihat data sendiri saja

BAGIAN 2: STRATEGI PENGGABUNGAN

2.1 KONSEP PENGGABUNGAN

PENDEKATAN: Modular Integration (Integrasi Modular)

Sistem Inventory sebagai BASE PROJECT, ditambahkan modul GWT sebagai:

- Modul Monitoring Air

- Modul Laporan Bulanan

PRINSIP:

1. Kedua sistem tetap berfungsi independen dalam satu aplikasi

2. Satu login untuk akses semua fitur

3. Satu dashboard terpadu dengan tab/section terpisah

4. Database terpisah per modul (tidak ada foreign key antar modul)

5. User management terpusat

2.2 STRUKTUR MENU HASIL PENGGABUNGAN

SISTEM INFORMASI SARPRAS UPRS VI

│

├── 🏠 Dashboard

│   ├── [TAB] Ringkasan Inventory

│   └── [TAB] Ringkasan Monitoring Air

│

├── 📦 INVENTORY MATERIAL

│   ├── Data Barang

│   ├── Pengambilan Barang

│   └── Laporan Pengambilan

│

├── 💧 MONITORING AIR

│   ├── Input Pemeriksaan (Petugas)

│   ├── Riwayat Pemeriksaan (All)

│   ├── Input Kondisi Bulanan (Petugas)

│   ├── Riwayat Input Bulanan (Petugas)

│   └── Laporan Bulanan (Admin)

│

└── ⚙️ PENGATURAN (Admin)

├── Lokasi Pemeriksaan Air

├── Lokasi Laporan Bulanan

└── Manajemen Pengguna

BAGIAN 3: RENCANA TEKNIS DETAIL

3.1 DATABASE INTEGRATION

STRATEGI: Merge database dengan namespace terpisah

TABEL YANG DIPERTAHANKAN DARI INVENTORY:

- users (enhanced dengan role admin/petugas)

- items

- withdrawals

- withdrawal_items

- rusuns

- stock_adjustments

TABEL YANG DITAMBAHKAN DARI GWT:

- water_monitorings

- finance_reports

- monitoring_locations

- finance_locations

TOTAL TABEL: 10 tabel aktif

SKEMA RELASI:

users (role: admin/petugas)

├─── water_monitorings (user_id → users.id)

├─── finance_reports (user_id → users.id)

├─── withdrawals (dibuat manual, catat user via created_by)

└─── stock_adjustments (user_id → users.id)

monitoring_locations

└─── water_monitorings (location_id → monitoring_locations.id)

finance_locations

└─── finance_reports (location_id → finance_locations.id)

rusuns

└─── withdrawals (rusun_id → rusuns.id)

items

├─── withdrawal_items (item_id → items.id)

└─── stock_adjustments (item_id → items.id)

withdrawals

└─── withdrawal_items (withdrawal_id → withdrawals.id)

3.2 MODIFIKASI TABEL USERS

PERUBAHAN:

sql

ALTER TABLE users ADD COLUMN role ENUM('admin', 'petugas') DEFAULT 'petugas';

DATA AWAL:

- admin@sarpras.com / password123 (role: admin)

- petugas@sarpras.com / password123 (role: petugas)

IMPACT:

- Sistem inventory saat ini single role → perlu adaptasi middleware

- Beberapa fitur inventory dibatasi untuk admin saja (optional)

3.3 MIGRATION PLAN

FILE MIGRATIONS BARU:

1. 2026_10_10_000001_add_role_to_users_table.php

- Tambah kolom role ke users

- Set default role existing users = 'petugas'

2. 2026_10_10_000002_create_monitoring_locations_table.php

- Copy dari GWT project

3. 2026_10_10_000003_create_water_monitorings_table.php

- Copy dari GWT project

4. 2026_10_10_000004_create_finance_locations_table.php

- Copy dari GWT project

5. 2026_10_10_000005_create_finance_reports_table.php

- Copy dari GWT project

SEEDER BARU:

1. MonitoringLocationSeeder - data lokasi pemeriksaan air

2. FinanceLocationSeeder - data lokasi laporan bulanan

3. AdminUserSeeder - create admin@sarpras.com

3.4 STRUKTUR FOLDER

app/Models/

- Item.php ✓ (existing)

- Withdrawal.php ✓ (existing)

- WithdrawalItem.php ✓ (existing)

- Rusun.php ✓ (existing)

- StockAdjustment.php ✓ (existing)

- User.php ✓ (enhanced dengan isAdmin())

- WaterMonitoring.php ⊕ (new)

- FinanceReport.php ⊕ (new)

- MonitoringLocation.php ⊕ (new)

- FinanceLocation.php ⊕ (new)

app/Http/Controllers/

├── DashboardController.php ✓ (enhanced - dual tab)

├── Auth/

│   └── LoginController.php ✓ (existing)

├── Inventory/

│   ├── ItemController.php ✓ (rename dari ItemController.php)

│   ├── WithdrawalController.php ✓ (rename)

│   └── ReportController.php ✓ (rename)

├── Monitoring/

│   ├── WaterMonitoringController.php ⊕ (new)

│   ├── FinanceReportController.php ⊕ (new)

│   └── MonitoringLocationController.php ⊕ (new)

└── Admin/

├── FinanceLocationController.php ⊕ (new)

└── UserController.php ⊕ (new)

resources/views/

├── layouts/

│   └── app.blade.php ✓ (enhanced sidebar menu)

├── dashboard/

│   └── index.blade.php ✓ (enhanced dual section)

├── inventory/

│   ├── items/ ✓ (rename folder dari items/)

│   ├── withdrawals/ ✓ (rename folder)

│   └── reports/ ✓ (rename folder)

└── monitoring/

├── water/ ⊕ (new - pemeriksaan air)

├── finance/ ⊕ (new - laporan bulanan)

├── locations/ ⊕ (new - master lokasi)

└── admin/ ⊕ (new - admin pages)

routes/web.php

- Tambah route group untuk monitoring

- Tambah middleware role:admin, role:petugas

- Pertahankan route inventory existing

3.5 MIDDLEWARE & AUTHORIZATION

MIDDLEWARE BARU:

php

app/Http/Middleware/CheckRole.php

- role:admin → hanya admin

- role:petugas → hanya petugas

- role:admin,petugas → keduanya

ROUTE PROTECTION:

php

// Semua user login

Route::middleware('auth')->group(function() {

Route::get('/dashboard', ...);

// INVENTORY - accessible by all (atau batasi tertentu ke admin)

Route::prefix('inventory')->group(function() {

Route::resource('items', ItemController::class);

Route::resource('withdrawals', WithdrawalController::class);

Route::get('reports', [ReportController::class, 'index']);

});

// MONITORING - role based access

Route::prefix('monitoring')->group(function() {

// Input pemeriksaan - petugas only

Route::middleware('role:petugas')->group(function() {

Route::get('water/create', [WaterMonitoringController::class, 'create']);

Route::post('water', [WaterMonitoringController::class, 'store']);

});

// Riwayat pemeriksaan - admin & petugas (data filtered by role)

Route::middleware('role:admin,petugas')->group(function() {

Route::get('water', [WaterMonitoringController::class, 'index']);

Route::get('water/{monitoring}/edit', [WaterMonitoringController::class, 'edit']);

Route::delete('water/{monitoring}', [WaterMonitoringController::class, 'destroy']);

});

// Laporan bulanan - admin only

Route::middleware('role:admin')->group(function() {

Route::get('finance', [FinanceReportController::class, 'index']);

Route::get('finance/pdf', [FinanceReportController::class, 'exportPdf']);

});

// Input keuangan - petugas only

Route::middleware('role:petugas')->group(function() {

Route::get('finance/create', [FinanceReportController::class, 'create']);

Route::post('finance', [FinanceReportController::class, 'store']);

Route::get('finance/riwayat', [FinanceReportController::class, 'riwayat']);

});

});

// ADMIN - admin only

Route::middleware('role:admin')->group(function() {

Route::resource('monitoring-locations', MonitoringLocationController::class);

Route::resource('finance-locations', FinanceLocationController::class);

Route::resource('users', UserController::class);

});

});

3.6 DASHBOARD INTEGRATION

KONSEP: Split dashboard dengan tab atau sections

LAYOUT:

┌─────────────────────────────────────────────────────────────┐

│ DASHBOARD                                    [Admin] ▼       │

├─────────────────────────────────────────────────────────────┤

│                                                               │

│  [TAB: INVENTORY MATERIAL]  [TAB: MONITORING AIR]            │

│                                                               │

│  ┌─ TAB 1: INVENTORY MATERIAL ────────────────────────┐     │

│  │                                                      │     │

│  │  ┌──────────────┐  ┌──────────────┐                │     │

│  │  │ Total Barang │  │ Pengambilan  │                │     │

│  │  │     125      │  │     38       │                │     │

│  │  └──────────────┘  └──────────────┘                │     │

│  │                                                      │     │

│  │  ┌──────────────┐  ┌──────────────┐                │     │

│  │  │ Bulan Ini    │  │ Total Nilai  │                │     │

│  │  │     17       │  │  Rp8.750.000 │                │     │

│  │  └──────────────┘  └──────────────┘                │     │

│  │                                                      │     │

│  │  Pengambilan Terbaru                                │     │

│  │  ┌────────────────────────────────────────────┐    │     │

│  │  │ Barang │ Pengambil │ Rusun │ Tanggal       │    │     │

│  │  │ Cat    │ Budi      │ RABEK │ 29/09/26      │    │     │

│  │  └────────────────────────────────────────────┘    │     │

│  └──────────────────────────────────────────────────┘     │

│                                                               │

│  ┌─ TAB 2: MONITORING AIR ─────────────────────────────┐    │

│  │                                                       │    │

│  │  ┌──────────────┐  ┌──────────────┐                 │    │

│  │  │ Pemeriksaan  │  │ Kondisi      │                 │    │

│  │  │ Hari Ini     │  │ Warning      │                 │    │

│  │  │      3       │  │      0       │                 │    │

│  │  └──────────────┘  └──────────────┘                 │    │

│  │                                                       │    │

│  │  ⚠️ Kondisi Perlu Perhatian                          │    │

│  │  (Tidak ada)                                          │    │

│  │                                                       │    │

│  │  Pemeriksaan Terakhir                                │    │

│  │  ┌─────────────────────────────────────────────┐    │    │

│  │  │ Lokasi  │ Sesi  │ Kondisi │ Tanggal         │    │    │

│  │  │ GWT A   │ Pagi  │ Normal  │ 09/10/26 08:00  │    │    │

│  │  └─────────────────────────────────────────────┘    │    │

│  └───────────────────────────────────────────────────┘    │

│                                                               │

└─────────────────────────────────────────────────────────────┘

IMPLEMENTASI:

- Bootstrap 5 Tabs atau Nav Pills

- Masing-masing tab load data via AJAX (optional) atau server-side render

- Default tab: Inventory Material

- Tab visible berdasarkan role (admin lihat semua, petugas lihat semua)

3.7 SIDEBAR MENU STRUCTURE

┌────────────────────────────────┐

│ SISTEM SARPRAS UPRS VI         │

├────────────────────────────────┤

│                                │

│ 🏠 Dashboard                   │

│                                │

│ ━━ INVENTORY MATERIAL ━━       │

│ 📦 Data Barang                 │

│ 📤 Pengambilan Barang          │

│ 📊 Laporan Pengambilan         │

│                                │

│ ━━ MONITORING AIR ━━           │

│ 💧 Input Pemeriksaan (P)       │

│ 📋 Riwayat Pemeriksaan         │

│ 💰 Input Kondisi Bulanan (P)   │

│ 📑 Riwayat Input (P)           │

│ 📈 Laporan Bulanan (A)         │

│                                │

│ ━━ PENGATURAN ━━               │

│ 📍 Lokasi Pemeriksaan (A)      │

│ 📍 Lokasi Bulanan (A)          │

│ 👥 Manajemen User (A)          │

│                                │

│ 🚪 Logout                      │

└────────────────────────────────┘

Keterangan:

(P) = Petugas only

(A) = Admin only

(tanpa) = All roles

BAGIAN 4: RENCANA IMPLEMENTASI

4.1 FASE 1: PERSIAPAN & BACKUP (1 hari)

Aktivitas:

1. ✓ Full backup project inventory saat ini

2. ✓ Full backup database

3. ✓ Export project GWT dari zip

4. ✓ Dokumentasi struktur kedua sistem

5. ✓ Buat branch Git baru: feature/integration-gwt

Output:

- Backup folder inventory & database

- GWT project extracted

- Git branch baru

- Dokumentasi analisis (dokumen ini)

4.2 FASE 2: DATABASE INTEGRATION (2 hari)

Step 1: Enhance Users Table

1. Buat migration add role to users

2. Tambah method isAdmin() di User model

3. Seed admin user

4. Test login admin dan petugas

Step 2: Import GWT Tables

1. Copy migration monitoring_locations

2. Copy migration water_monitorings

3. Copy migration finance_locations

4. Copy migration finance_reports

5. Run migrations

6. Seed data lokasi

Step 3: Verification

1. Cek semua tabel ter-create

2. Cek foreign keys valid

3. Cek seeder data masuk

4. Backup database hasil merge

Output:

- 10 tabel aktif dalam database

- Role admin & petugas ready

- Lokasi monitoring & finance ter-seed

4.3 FASE 3: MODELS & CONTROLLERS (3 hari)

Step 1: Import Models

1. Copy WaterMonitoring.php dari GWT

2. Copy FinanceReport.php dari GWT

3. Copy MonitoringLocation.php dari GWT

4. Copy FinanceLocation.php dari GWT

5. Enhance User.php dengan role logic

6. Test relationships

Step 2: Import Controllers

1. Copy & sesuaikan WaterMonitoringController

2. Copy & sesuaikan FinanceReportController

3. Copy & sesuaikan MonitoringLocationController

4. Copy & sesuaikan FinanceLocationController

5. Buat UserController baru

6. Enhance DashboardController dengan dual section

Step 3: Reorganize Inventory Controllers

1. Move ItemController ke Inventory namespace

2. Move WithdrawalController ke Inventory namespace

3. Move ReportController ke Inventory namespace

4. Update namespace & use statements

Output:

- 10 models ready

- 9 controllers ready

- Namespace terorganisir

4.4 FASE 4: MIDDLEWARE & ROUTES (1 hari)

Step 1: Create Middleware

1. Buat CheckRole middleware

2. Register di Kernel.php

3. Test middleware functionality

Step 2: Setup Routes

1. Backup routes/web.php existing

2. Reorganize inventory routes dengan prefix

3. Tambah monitoring routes dengan protection

4. Tambah admin routes

5. Test semua routes accessible

Output:

- Role middleware active

- Routes terorganisir dan protected

- Route list complete

4.5 FASE 5: VIEWS INTEGRATION (4 hari)

Step 1: Update Layout

1. Enhance sidebar menu dengan section baru

2. Tambah role-based menu visibility

3. Update header dengan role badge

4. Test layout responsive

Step 2: Dashboard Integration

1. Buat dual-tab dashboard

2. Section 1: Inventory statistics

3. Section 2: Monitoring statistics

4. Test data display

Step 3: Import Monitoring Views

1. Copy & sesuaikan views water monitoring

- create.blade.php

- index.blade.php

- edit.blade.php

- show.blade.php

2. Copy & sesuaikan views finance reports

- create.blade.php

- index.blade.php (admin laporan)

- riwayat.blade.php (petugas)

- edit.blade.php

- pdf.blade.php

3. Copy & sesuaikan views monitoring locations

- index.blade.php

- create.blade.php

- edit.blade.php

4. Copy & sesuaikan views finance locations

- index.blade.php

- create.blade.php

- edit.blade.php

Step 4: Create Admin Views

1. Buat views user management

- index.blade.php

- create.blade.php

- edit.blade.php

Step 5: Reorganize Inventory Views

1. Move ke folder inventory/

2. Update path references

3. Test semua views

Output:

- Unified layout dengan menu lengkap

- Dashboard dual-section ready

- 25+ blade files ready

- Consistent UI/UX

4.6 FASE 6: REQUESTS & VALIDATION (1 hari)

Import dari GWT:

1. StoreWaterMonitoringRequest

2. UpdateWaterMonitoringRequest

3. StoreFinanceReportRequest

4. UpdateFinanceReportRequest

5. Test validation rules

Output:

- Request classes ready

- Validation tested

4.7 FASE 7: ASSETS & STORAGE (1 hari)

Storage Setup:

storage/app/public/

├── items/          ✓ (existing - foto barang)

├── monitoring/     ⊕ (new - foto pemeriksaan air)

└── keuangan/       ⊕ (new - foto laporan bulanan)

Public Symlink:

bash

php artisan storage:link

Test Upload:

1. Test upload foto barang

2. Test upload foto pemeriksaan

3. Test upload foto laporan bulanan

4. Verify file paths in database

Output:

- Storage folders ready

- Upload functionality tested

- Symlink active

4.8 FASE 8: TESTING & DEBUGGING (3 hari)

Unit Testing:

1. Test semua CRUD inventory

2. Test semua CRUD monitoring

3. Test role-based access

4. Test validations

Integration Testing:

1. Test workflow lengkap inventory

2. Test workflow lengkap monitoring

3. Test admin vs petugas access

4. Test export PDF inventory & monitoring

Bug Fixing:

1. Fix route issues

2. Fix view rendering issues

3. Fix validation issues

4. Fix authorization issues

Performance:

1. Optimize queries

2. Add pagination where needed

3. Test dengan data banyak

Output:

- Zero critical bugs

- All features functional

- Performance acceptable

4.9 FASE 9: DOCUMENTATION & DEPLOYMENT (1 hari)

Documentation:

1. Update README.md

2. Create USER_GUIDE.md untuk kedua modul

3. Create API_DOCUMENTATION.md (jika ada)

4. Update PRD.md dengan fitur GWT

Deployment Prep:

1. Update .env.example

2. Create MIGRATION_GUIDE.md

3. Create DEPLOYMENT_CHECKLIST.md

4. Prepare production database migration scripts

Training Materials:

1. Screenshot semua fitur

2. Buat quick reference guide

3. Video walkthrough (optional)

Output:

- Dokumentasi lengkap

- Deployment ready

- Training materials ready

BAGIAN 5: ESTIMASI WAKTU & RESOURCES

5.1 TIMELINE

TOTAL ESTIMASI: 17 hari kerja (3-4 minggu)

| Fase | Aktivitas             | Durasi | Status  |

|------|-----------------------|--------|---------|

| 1    | Persiapan & Backup    | 1 hari | Pending |

| 2    | Database Integration  | 2 hari | Pending |

| 3    | Models & Controllers  | 3 hari | Pending |

| 4    | Middleware & Routes   | 1 hari | Pending |

| 5    | Views Integration     | 4 hari | Pending |

| 6    | Requests & Validation | 1 hari | Pending |

| 7    | Assets & Storage      | 1 hari | Pending |

| 8    | Testing & Debugging   | 3 hari | Pending |

| 9    | Documentation         | 1 hari | Pending |

5.2 RESOURCES NEEDED

Human Resources:

1. Developer Laravel (Anda) - Full time

2. Tester (Optional) - Part time fase 8

3. Admin Sarpras (User) - UAT testing

Tools & Environment:

- Laragon (existing)

- Git (existing)

- phpMyAdmin (existing)

- VS Code (existing)

- Browser untuk testing

Server Requirements:

- PHP 8.1+

- MySQL/MariaDB

- Storage untuk foto (estimasi +500MB)

BAGIAN 6: RISK ANALYSIS

6.1 RISKS & MITIGATION

| Risk                     | Probability | Impact | Mitigation                  |

|--------------------------|-------------|--------|-----------------------------|

| Data loss saat migration | Low         | High   | Full backup sebelum mulai   |

| Route conflict           | Medium      | Medium | Prefix namespace terpisah   |

| Role authorization bugs  | Medium      | High   | Extensive testing fase 8    |

| View rendering issues    | Low         | Low    | Copy exact dari GWT         |

| Performance degradation  | Low         | Medium | Optimize queries, add index |

| User confusion           | Medium      | Medium | Training & documentation    |

6.2 ROLLBACK PLAN

Jika terjadi masalah critical:

1. Stop development

2. Restore dari backup

3. Restore database

4. Analyze root cause

5. Re-plan approach

Rollback dapat dilakukan sampai fase 8

BAGIAN 7: POST-INTEGRATION

7.1 DATA MIGRATION (Jika ada data GWT existing)

Jika sistem GWT sudah production dengan data:

1. Export data users dari GWT

2. Import ke sistem gabungan (map role)

3. Export water_monitorings

4. Import dengan user_id adjustment

5. Export finance_reports

6. Import dengan user_id adjustment

7. Export lokasi

8. Import lokasi

9. Verification & testing

Tools:

- phpMyAdmin export/import

- Custom migration script (Laravel command)

7.2 FUTURE ENHANCEMENTS

Potential improvements:

1. Integrasi Dashboard:

- Chart kondisi air vs pengambilan barang per rusun

- Analisis korelasi masalah air dengan penggunaan barang

2. Notification System:

- Alert saat kondisi air abnormal

- Alert saat stok barang menipis

- Email/WhatsApp notification

3. Mobile Responsive:

- PWA untuk input pemeriksaan di lapangan

- Mobile-first design

4. Advanced Reporting:

- Cross-module reporting

- Export Excel unified

- Dashboard analytics

5. API Integration:

- REST API untuk mobile app

- Third-party integration

BAGIAN 8: KESIMPULAN

8.1 KELAYAKAN TEKNIS

✓ SANGAT LAYAK

Alasan:

1. Kedua sistem berbasis Laravel 10 - compatible

2. Database structure tidak bentrok

3. UI/UX serupa (Bootstrap 5)

4. Target user sama (Divisi Sarpras)

5. Benefit: Single login, unified system

8.2 BENEFIT PENGGABUNGAN

Untuk User:

1. Satu login untuk semua kebutuhan sarpras

2. Dashboard terpadu

3. Data terintegrasi

4. Tidak perlu switch aplikasi

Untuk Developer:

1. Single codebase maintenance

2. Shared authentication

3. Shared layout & components

4. Easier future development

Untuk Organisasi:

1. Reduce server costs (satu aplikasi)

2. Easier training

3. Better data consistency

4. Unified reporting potential

8.3 NEXT STEPS

Jika disetujui:

1. ✓ Approve rencana ini

2. → Mulai Fase 1: Backup & preparation

3. → Follow timeline 17 hari

4. → UAT testing dengan user

5. → Deployment ke production

Jika ada revisi:

- Diskusikan bagian mana yang perlu adjustment

- Revisi rencana sesuai feedback

- Re-estimate timeline

LAMPIRAN: CHECKLIST IMPLEMENTASI

FASE 1: PERSIAPAN

[ ] Backup project inventory

[ ] Backup database

[ ] Extract GWT project

[ ] Create git branch

[ ] Review rencana

FASE 2: DATABASE

[ ] Migration: add role to users

[ ] Migration: monitoring_locations

[ ] Migration: water_monitorings

[ ] Migration: finance_locations

[ ] Migration: finance_reports

[ ] Seeder: admin user

[ ] Seeder: lokasi monitoring

[ ] Seeder: lokasi finance

[ ] Test database integrity

FASE 3: MODELS & CONTROLLERS

[ ] Import model WaterMonitoring

[ ] Import model FinanceReport

[ ] Import model MonitoringLocation

[ ] Import model FinanceLocation

[ ] Enhance model User

[ ] Import WaterMonitoringController

[ ] Import FinanceReportController

[ ] Import MonitoringLocationController

[ ] Import FinanceLocationController

[ ] Create UserController

[ ] Enhance DashboardController

[ ] Reorganize inventory controllers

FASE 4: MIDDLEWARE & ROUTES

[ ] Create CheckRole middleware

[ ] Register middleware

[ ] Update routes inventory

[ ] Add routes monitoring

[ ] Add routes admin

[ ] Test all routes

FASE 5: VIEWS

[ ] Update layout sidebar

[ ] Create dashboard dual-tab

[ ] Import views monitoring/water

[ ] Import views monitoring/finance

[ ] Import views monitoring/locations

[ ] Import views admin/users

[ ] Reorganize views inventory

[ ] Test all views rendering

FASE 6: VALIDATION

[ ] Import request classes

[ ] Test validation rules

FASE 7: STORAGE

[ ] Create storage folders

[ ] Update storage link

[ ] Test upload functionality

FASE 8: TESTING

[ ] Unit test inventory

[ ] Unit test monitoring

[ ] Integration test

[ ] Authorization test

[ ] Performance test

[ ] Bug fixing

FASE 9: DOCUMENTATION

[ ] Update README

[ ] Create user guide

[ ] Create deployment guide

[ ] Training materials

RENCANA INI SIAP UNTUK APPROVAL DAN IMPLEMENTASI

╰───────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────╯

☤ claude-sonnet-4.5 │ ~58.6K/200K │ [███░░░░░░░] ~29% │ ◷ 44.9s │ ↑ 32 t/s │ 23m │ ⏲ 4m 10s │ ✓ 14s                     ─ Rencana penggabungan proj...

────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────

❯ Type / to browse commands, or Ctrl+P for the palette

────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────────